Sustainable Cupar
FAB Meeting 09 April 2014, Cupar Fire Station

Present: Debbie Payjack, Sarah Davidson, Bryan Rollo, Peter Marjoram, Laura Rigon, Joy Rice

Apologies: Nicky Allison, Karen Nicholls, Karen Marjoram, Andy Collins, Joan Brown

- Orchard Walk
Snow drops have been planted and the trees have been mulched.  Sarah is still looking into if we can get a grant for further work.

There was a bigger hole near the sewer in the community orchard area tonight, Bryan and Joy had walked through the Orchard that evening.   

Action:  Sarah and Bryan to take photos of the problem later in the week and to visit the council office.

- Bank balance
This is currently £900 and we still need to pay Andrew Lear.   The group needs to think about raising funds.

- Diary
There’s now a diary page on the Sustainable Cupar website.

- Workday
This is on hold at present but we’ll review the idea later in the year.

- Buckhaven
Sarah had an inspiring visit to the CLEAR project in Buckhaven.  We could possibly organise a trip for the group with Judith from Monimail.

CLEAR is a successful community project, Sarah gave out the website at the meeting http://www.clearfife.org.uk/ and distributed a leaflet the project had put together.

Action:  Sarah to ask Judith for dates

- Elmwood plot
This is fine at the moment

- Greening Stratheden

Sarah, Bryan and Andy had visited Stratheden for a meeting with Peter Sinclair and Niall Burnett.

The facilities manage has been asked if we could use the old bowling green for the project.   There’s two big areas, plus a pavilion and toilets.

Those present from FAB at the meeting thought it was a good potential idea.   There are some concerns.  The area has a population of rabbits, and it was also of concern that as it was previously used as a bowling green there may be debris or other structures under the initial top layers to ensure it was flat enough for its original use.

A second meeting is organised for 2 May 2014 with a wider group of people including the coast and countryside rangers and the forestry commission.

We would need to source funding.  It was suggested that we could look at doing a ceilidh as Weston House had offered their band thanks to previous assistance with pruning.
There would also need to be a lot of volunteer involvement.

Action:  All to look for funding opportunities.

- Tomato plants

Some of these are now ready and Bryan has a further two waves ready for over the next two months.  Bryan has also been trying out some chilli plants, peppers and aubergines but wants to see how these go first.

The Farmers market was fully booked, options are to look at a stall at Orchard walk and also ask Tesco’s if we could run a stall there for a couple of weeks.

People could also take plants into work places etc.

Action: Laura to check with Tescos if they would allow a stall for 26/27 April.
Action: Sarah to put in the paper for holding a stall at Orchard walk in May.

- Events

Bee Event – Saturday 1 June 11:00 – 13:00 booking essential.  Bryan might get up to 10 hives this year.

Plum Prunning 22 June 11:00 – 13:00  06 July 2014 – 11:00 – 13:00

Apple Pressing 26 October  time TBC

Amphibian Event – 16 Nov  time TBC

- AOB

The moor road looks like it will be taken forward as a Sustainable Cupar project, there will be a meeting here next Wednesday.

- Next Meeting

Jun 11 19:30 Cupar Fire Station